# PHASE III: REQUIREMENT ANALYSIS

| # Date | # 06 November 2025 |
| --- | --- |
| # Team ID | # NM2025TMID08097 |
| # Project Name | # To supply Leftover Food to Poor |
| # Maximum Marks | # 4 Marks |

### Title: Requirement Analysis for “FoodConnect – To Supply Leftover Food To Poor”

## 1. Objective

The Requirement Analysis Phase focuses on identifying, defining, and validating the specific requirements needed to implement FoodConnect on the Salesforce platform.
This phase ensures that every functional and technical aspect aligns with project goals, minimizes ambiguity, and provides a clear roadmap for development and testing.

## 2. Scope of the System

The FoodConnect system aims to automate the collection, tracking, and distribution of surplus food between donors (venues) and NGOs (recipients) through volunteers.
The scope includes:

- End-to-end data management using Salesforce objects.

- Automated task creation and allocation to volunteers.

- Secure and role-based access control.

- Dashboard-based analytics for transparency.

## 3. Functional Requirements

The functional requirements define what the system must perform. These are directly mapped to Salesforce features and modules.

### 3.1 Core Functional Modules

| Module | Functionality | Salesforce Feature Used |
| --- | --- | --- |
| Venue Management | Register donors, update contact info, and food details | Custom Object + Flow |
| Drop-Off Point Management | Manage NGO and shelter details | Custom Object |
| Task Allocation | Assign food pickup and delivery to volunteers | Flow + Trigger |
| Execution Tracking | Monitor delivery completion and performance | Master-Detail Relationship |
| Volunteer Management | Track volunteer availability and feedback | Custom Object |
| Dashboard Reporting | Visualize total deliveries, distances, and volunteer ratings | Reports + Dashboard Builder |

### 3.2 System Workflow

- Donor (Venue) creates a food donation record.

- System automatically generates a Task Record for available volunteers.

- Volunteer receives the assignment and updates status post-delivery.

- Execution Details Record is automatically created upon completion.

- Dashboard reflects real-time performance metrics.

## 4. Technical Requirements

The technical requirements focus on the tools, components, and platform configurations necessary for implementation.

| Category | Requirement | Description |
| --- | --- | --- |
| Platform | Salesforce Developer Edition | Cloud-based CRM for automation and data management |
| Programming | Apex (Trigger) | Automates distance formula execution |
| Automation Tool | Salesforce Flow | Automates venue creation and volunteer assignment |
| Database | Salesforce Objects | Stores structured records for Venues, Tasks, etc. |
| Visualization | Salesforce Dashboard | Displays key performance metrics |
| Security | Profiles, Public Groups, and Sharing Rules | Ensures safe data access by role |

### 4.1 Software Tools

- Salesforce Lightning Experience

- Flow Builder

- Schema Builder

- Developer Console

- Dashboard & Report Builder

### 4.2 Hardware Requirements

| Component | Minimum Specification |
| --- | --- |
| Processor | Intel i3 or higher |
| RAM | 4 GB minimum |
| Storage | 512 MB for Salesforce Cache |
| Internet | Stable 2 Mbps connection |
| Browser | Chrome / Edge (latest) |

## 5. Non-Functional Requirements

These requirements define system performance, usability, reliability, and security characteristics.

| Category | Requirement | Description |
| --- | --- | --- |
| Performance | System must handle 100 concurrent users | Ensured by Salesforce multi-tenant architecture |
| Scalability | Should support multiple NGOs in future | Achieved via dynamic object linking |
| Security | Role-based data access | Controlled using Profiles & Public Groups |
| Usability | Easy navigation for all users | Ensured by Lightning App structure |
| Reliability | 99.9% uptime | Managed through Salesforce Cloud |
| Maintainability | Low-code platform for easy updates | Supported by declarative tools |

## 6. Data Model Design

The Data Model defines how different objects interact and store essential data.

| Object | Key Fields | Relationship Type |
| --- | --- | --- |
| Venue | Venue Name, Email, Phone, Location | Lookup to Drop-Off Point |
| Drop-Off Point | Drop-Off Location, Distance | Formula from Venue |
| Task | Task ID, Food Category, Volunteer Assigned | Master-Detail with Execution Details |
| Volunteer | Volunteer ID, Contact Info, Availability | Lookup to Task |
| Execution Details | Task Reference, Date, Rating | Master-Detail with Task |

Distance Formula Used:
DISTANCE(Drop_Off_Point_Location__c, Venue__r.Geolocation__c, 'km')

## 7. User Interface (UI) Requirements

The UI design is created in Salesforce Lightning App with 5 navigation tabs:

- Venues

- Drop-Off Points

- Volunteers

- Tasks

- Execution Details

### 7.1 UI Expectations

- Modern and clean interface

- Simple record creation via Flow Screen

- Responsive layout for different devices

- Embedded Dashboards on the Home Page

## 8. System Validation Requirements

| Test Area | Description | Expected Output |
| --- | --- | --- |
| Flow Execution | Venue Form creates record correctly | Record created successfully |
| Trigger Validation | Distance auto-calculated | Distance displayed in km |
| Dashboard Display | Reports updated automatically | Real-time visual update |
| Profile Access | Volunteers limited to their records | Restricted access confirmed |

## 9. Risk Identification and Mitigation

| Risk | Description | Mitigation Strategy |
| --- | --- | --- |
| Data Loss Risk | Accidental deletion by user | Enable Recycle Bin & Backup |
| Access Conflicts | Incorrect profile permission | Regular audits of sharing settings |
| Network Downtime | Cloud dependency | Offline data export for reports |
| Automation Failure | Trigger or Flow error | Include debug logs and test classes |

## 10. Summary

The Requirement Analysis Phase solidifies the blueprint for the FoodConnect system.
By carefully identifying all functional, technical, and non-functional requirements, the project is fully prepared for the Design and Implementation Phase.

Key achievements of this phase:

- Complete mapping of system entities and relationships

- Defined UI and automation requirements

- Established validation and risk control procedures

- Ensured platform scalability and sustainability

This phase guarantees that the project remains structured, feasible, and purpose-driven throughout its development lifecycle.